✅ DONE — App Fixes

- Generate Meal Plan blank screen — fixed (useState inside map, stale closure)

- Dietary Profile not saving — removed relationship column that didn't exist in DB

- Festival dates corrected to verified 2026 dates

- Party Menu API error — switched to /api/claude proxy

- Outdoor Catering API error — same proxy fix

- Meal search slowness — parallel batch generation in ai.ts

- Exit button broken on web — replaced Alert.alert with custom overlay

- Browser back button exits app — fixed with popstate handler

- index.ts using App.tsx instead of Expo Router — just fixed, deploying now

- Removed broken public/index.html that showed "testing"

✅ DONE — New Screens

- ask-maharaj.tsx — AI chatbot with voice input, meal popup, dietary profile awareness

- order-out.tsx — Careem/Talabat/Noon/Keeta with locale switcher (UAE/India/UK/USA/Canada)

✅ DONE — UI Phase 1

- Blue Flute gradient background on home screen

- 2-column rounded card grid

- "Ask Maharaj AI 🎙️" FAB at bottom

- Blue Flute logo top right

- My Maharaj logo center

- Footer with full company name + www.bluefluteconsulting.com

- Updated color palette (navy/mint/gold)

✅ DONE — Documents

- Data to Dollars v9.0 (AED 9.99/19.99/49.99 pricing, AED 40K each founder)

- Investor Pitch PPT v4 (12 slides, ROI, hiring roadmap)

- Revenue & Cashflow Excel v2 (4 sheets, 297 formulas, new pricing)

⏳ PENDING — Phase 2 (next)

- Dietary Profile — add cuisine selection (Indian + International sections)

- Meal Wizard — pull cuisine from dietary profile, no repeat meals in a week

- Meal Wizard — remove Full Thali from Breakfast, keep in Lunch + Dinner

- Meal Wizard — Cook at Home / Order Out screen after generation

- Meal Wizard — dish search via Ask Maharaj

⏳ PENDING — Phase 3

- Language preference screen on first launch

- Daily food history card stored in Menu History

- Festival-aware meal planning

- All screen backgrounds updated to Blue Flute gradient

- Blue Flute logo on all screens